Travel Agent AI integration

Day	Goal	Why it’s first	Concrete tasks & deliverables
1	DB migration in dev	Everything else depends on the new tables / columns.	* Create one SQL migration (or Prisma/Knex/Drizzle) that • adds txn_category, merchant to transactions • creates travel_profile, past_trip, airport tables • creates the vw_travel_context view. * Run locally, commit, push.
2	Seed reference data	The AI can’t derive homeAirport without it.	* Pull a free IATA ↔ city CSV (e.g. OpenFlights). * Write a tiny script (seed-airports.ts) to bulk-insert the top ~600 airports into airport. * Verify: SELECT * FROM airport LIMIT 5;
3	Auto-tag existing transactions	You need spending analytics before calling the LLM.	* Decide on a tagging method: • Quick: simple regex/rules (“%UBER%” → travel). • Better: call Plaid’s /transactions/get if you already ingest via Plaid. * Back-fill category + merchant for a few test users.
4	Travel-preferences UI stub	Lets real users store max_trip_days, climate, adventure level.	* Add a small “Travel Settings” card under user profile. * PATCH /api/travel-profile route that upserts into travel_profile. * UI: sliders / selects bound to those fields.
5	Context resolver	Single TypeScript function every layer will reuse.	* Implement getTravelContext(cID) that: • SELECTs from vw_travel_context • looks up homeAirport via airport • gathers visited from past_trip. * Unit-test with seed data.
6	LLM proof-of-concept	Proves the whole flow works before you build fancy UI.	* Hard-code const demoUser = '…'; * Call OpenAI with getTravelContext(demoUser) and log three JSON itineraries. * Confirm constraints: days ≤ maxTripDays.
7	Minimal “Travel Advisor” page	Turns the PoC into something clickable.	* Add /travel route that • fetches /api/travel (which wraps the resolver + LLM) • lists the trip cards (title, days, est. cost). * Add a “Refresh ideas” button (simply refetch).